Acceptance Testing

UAT Execution & Report Submission

| Date | 25 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS78743 |
| Project Name | Cafeteria Menu Display Main |
| Maximum Marks | 4 Marks |

# Purpose of Document

# The purpose of this document is to briefly explain the test coverage and open issues of the Cafeteria Menu Display System project at the time of the release to User Acceptance Testing (UAT).

# Defect Analysis

# This report shows the number of resolved or closed bugs identified during the testing of the Admin Panel, Customer Display, and Database modules.

| Resolution | Severity 1 (Critical) | Severity 2 (Major) | Severity 3 (Average) | Severity 4 (Minor) | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 0 | 1 (Image Upload) | 1(Auto-Refresh) | 1 (Mobile View) | 3 |
| By Design | 0 | 0 | 1 | 2 | 3 |
| Totals | 0 | 1 | 2 | 3 | 6 |

Note: The "Image Upload" bug was fixed to ensure proper image display on the customer screen. Auto-refresh timing was adjusted to prevent display flickering.

# Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested for each module.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Admin Authentication | 4 | 0 | 0 | 4 |
| Menu Management | 8 | 0 | 0 | 8 |
| Customer Display | 10 | 0 | 0 | 10 |
| Category Filtering | 4 | 0 | 0 | 4 |
| Auto-Refresh Feature | 3 | 0 | 0 | 3 |
| Dietary Icons Display | 4 | 0 | 0 | 4 |
| Total | 33 | 0 | 0 | 33 |